# NibblesBot: Project Requirements

By Ethen Carrell, Charles Moertle, and Calab Reeder

## Table of Contents

Page #

Project Name	2

Team Member Names	    2

Abstract	2

Tools and Technology	2

Requirement List	2

Software Installation

Robot Hardware Modifications

Verify all Hardware Integrity

Engineering the Environment

Computer Vision (OpenCV)

Arranging Children’s Blocks

Updated Timeline	3

Appendix	4

Figure 1: Team Member Names

Figure 2: Nibblesbot Tech-Stack

Figure 3: Timeline

## Project Name

The name NibblesBot comes from a pet turtle.

## Team Member Names

See figure 1 in Appendix

## Abstract

Our team will use the TurtleBot3 Burger to rearrange several children’s blocks into a specified order. To accomplish this task, we will assemble the mobile robot and modify it to suit the assignment. The first planned modification involves affixing a camera to the front of the robot which will allow for accurate readings of the top of the children’s blocks. Using this information along with additional images from a camera suspended above the map, the robot will calculate an appropriate path to move in order to sort the blocks, before moving in order to accomplish this task.

## Tools & Technologies

See figure 2 in Appendix

## Requirements List

- Software Installation

  - Installing Ubuntu

    - One installation will be done for each team member’s laptop

      - Oracle VirtualBox will be used to run the Ubuntu OS

    - Another installation will be done for the robot’s Raspberry Pi 4

      - Ubuntu will be the main OS so it will not need a virtual machine

  - Installing ROS Noetic

    - One installation will be done for each member’s laptop

      - It will be installed in the virtual Ubuntu OS

    - Another installation will be done for the robot’s Raspberry Pi 4

  - Installing PyCharm as designated IDE

    - Some needed libraries…

      - SciPy

      - OpenCV

- Robot Hardware Modifications

  - Install 3d printed scoop for moving blocks

  - Mount camera to the front of the robot

    - Camera will be facing downwards at an angle to capture what the robot is pushing

- Verify all Hardware Integrity

  - Confirm the robot’s wheel motors work properly

  - Confirm the camera can properly read the top of each colored block

    - This only concerns blocks immediately in front of or being pushed by the robot

  - Confirm the battery holds charge for expected duration of time

    - Expected operating time: 2h 30m

  - Confirm the 3d printed scoop can accurately move the blocks…

    - In a corner

    - Next to a wall

    - In the open

    - Next to other blocks

- Engineering the Environment

  - External Camera with bird’s eye of the area

    - The camera will be deployed on a tripod

  - Build walls surrounding the activity area of the robot

    - Demarcations will be made using black tape

- Computer Vision (OpenCV)

  - Create objects based around each colored block on the map

    - The location of each block will be stored as a coordinate in the object

      - Coordinates will be made using the bird’s eye view camera

    - The letter or number at the top of the block will be stored as a string in the object

      - Top of the block will be recorded using camera on the robot

  - Constantly check orientation of robot

  - Designate area to arrange the blocks

- Arranging Children’s Blocks

  - Arrange blocks in specified order

    - Avoiding the use of Z and N, as well as M and W blocks

    - Avoiding the use of yellow colored blocks

    - Only using the distinctly colored sides of the blocks

    - The order will be A-Z 1-9

      - Map may not always contain both letters and numbers

    - Duplicated letter blocks will be placed side by side in the normal order

## Updated Timeline

See Figure 3 in appendix.

## Appendix

Figure 1: Team Member Names

| Name | Role |
| --- | --- |
| Ethen Carrell | Researcher, Programmer, Software Tester |
| Charles Moertle | Researcher, Programmer, Technician |
| Calab Reeder | Researcher, Programmer, Project Manager |

Figure 2: NibblesBot Tech-Stack

| Tool Name | Tool Type | Why |
| --- | --- | --- |
| TheConstruct Gazebo | Simulator | Allows team members to test code without using the real robot |
| TurtleBot3 Burger | Robot | Current robot model |
| Camera (x2) | Visual Feed | To capture images for computer vision processing |
| LiDAR | Laser Sensor | LiDAR will be used to detect and avoid obstacles |
| TheConstruct ROSject | IDE | Coding environment set up in ROS environment for early stage debugging |

Figure 3: Timeline

| Week 1: January 15th - 21st | All Members: Project proposal, build the robot, install Ubuntu and ROS on personal computers |
| --- | --- |
| Week 2: January 22nd - 28th | All Members: Project requirements, install Ubuntu on SD card for robot, learn how to use git and github |
| Week 3: January 29th - February 4th | Calab & Ethen: Research cameras to use for the project, test the robot’s hardware Charles: Install ROS on the robot and get remote access working |
| Week 4: February 5th - 11th | All Members: Setup environment for robot to be tested in, install cameras and test their resolution |
| Week 5: February 12th - 18th | Calab: Research and work on identifying the letters on the children’s blocks with computer vision Ethen: Work on getting the robot to approach a block once its been detected Charles: Implement and work on robot’s odometry |
| Week 6: February 19th - 25th | Charles & Ethen: Build an apparatus to move blocks more accurately, attach said apparatus to the robot and test it Calab: Continue working on identifying the letters on the children’s blocks with more accuracy |
| Week 7: February 26th - March 4th | All Members: Combine previous work to see where we may be lacking progress |
| Week 8: March 5th - March 11th | Charles: Use the downward facing camera to give each block a coordinate location in the map Ethen & Calab: Begin arranging one to two blocks using previously made software |
| Week 9: March 12th - 18th | Charles & Calab: Create objects based on each block, give each block object a coordinate and a key based on the top of the block Ethen: Work on arranging more than two blocks at once |
| Week 10: March 19th - 25th | All Members: Combine everything and see if software can properly arrange all blocks on the map |
| Week 11: March 26th - April 1st | All Members: Debug any issues in the software |
| Week 12: April 2nd - 8th | All Members: Debug any issues in the software |
| Week 13: April 9th - 15th | All Members: Prepare presentation, designate speaking roles, prepare videos for demonstration, create poster for the Innovation Experience |
| Week 14: April 16th - 22nd | Innovation Experience - April 21st All Members: Practice roles, finalize presentation |
| Week 15: April 23rd - April 29th | All Members: Debug current software, establish additional features to implement with remaining time |
| Week 16: April 30th - May 6th | Attend Graduation - May 5th Charles: Debug added features Calab & Ethen: Attempt to implement additional features |